/* ESTIMATES ARE VERY ROUGH APPROXIMATIONS */

strict digraph performance {

rankdir=LR

/* completed node list */

node[color="green"];

add_analysis[label="Work required analysis for add"];

annotate_analysis[label="Work required analysis for annotate"];

branch_analysis[label="Work required analysis for branch"];

bundle_analysis[label="Work required analysis for creating a bundle"];

commit_analysis[label="Work required analysis for commit"];

fetch_analysis[label="Work required analysis for push/pull"];

gc_analysis[label="Work required analysis for gc"];

revert_analysis[label="Work required analysis for revert"];

revert_path_analysis[label="Work required analysis for revert of selected paths"];

status_analysis[label="Work required analysis for status"];

uncommit_analysis[label="Work required analysis for uncommit"];

wt_disk_order[label="Working Tree disk ordering\n6-8 weeks"];

iter_merge[label="iter_changes based merge\n2 days"];

/* uncompleted node list - add new tasks here */

node[color="blue"];

log_analysis[label="Work required analysis for log"];

log_path_analysis[label="Work required analysis for log of selected paths."];

diff_analysis[label="Work required analysis for diff"];

diff_path_analysis[label="Work required analysis for diff of selected paths"];

merge_analysis[label="Work required analysis for merge"];

missing_analysis[label="Work required analysis for missing"];

update_analysis[label="Work required analysis for update"];

cbranch_analysis[label="Work required analysis for cbranch"];

add_api_stack[label="Targeted API stack for add"];

branch_api_stack[label="Targeted API stack for branch"];

bundle_api_stack[label="Targeted API stack for creating a bundle"];

annotate_api_stack[label="Targeted API stack for annotate"];

status_api_stack[label="Targeted API stack for status"];

commit_api_stack[label="Targeted API stack for commit"];

fetch_api_stack[label="Targeted API stack for push/pull"];

log_api_stack[label="Targeted API stack for log"];

log_path_api_stack[label="Targeted API stack for log of selected paths."];

diff_api_stack[label="Targeted API stack for diff"];

gc_api_stack[label="Targeted API stack for gc"];

revert_api_stack[label="Targeted API stack for revert"];

revert_path_api_stack[label="Targeted API stack for revert of selected paths"];

merge_api_stack[label="Targeted API stack for merge"];

uncommit_api_stack[label="Targeted API stack for uncommit"];

missing_api_stack[label="Targeted API stack for missing"];

update_api_stack[label="Targeted API stack for update"];

cbranch_api_stack[label="Targeted API stack for cbranch"];

data_collation[label="Stream API for inserting/obtaining revision data.\n1 month"];

repository_stacking[label="Repository stacking API\n2 months"];

new_container[label="New container format\n2 weeks"]

xdelta[label="Xdelta sanity/learning\n2 weeks"];

xdelta_imp[label="Xdelta implementation\n1 week"];

q_splitting[label="Question radix directory splitting\n2 weeks"];

i_splitting[label="Inventory storage changed to answer what-changed quickly\n6-8 weeks"]

per_file_graph[label="Provide an API for per-file graph data rather than physical storage coupled knits api.\n1 days"];

deprecate_versionedfile_api[label="Deprecate the public API for access to physical knit storage."];

anno_cache[label="Annotations become a cache:\n logically separate data\n2 weeks"]

anno_regen[label="Annotation regeneration\n"];

anno_kinds[label="Different styles of annotation"];

memory_copies[label="Stop requiring full memory copies of files"];

repo_disk_order[label="Repository disk ordering\n1 month"];

pack_repository[label="Pack based repository format"];

graph_api[label="Network-efficient revision-graph API\n3 week"];

validators[label="Build new validators for revisions and trees."];

/* under discussion/optional */

node[color="yellow"];

hash_names[label="Use hashes as names for some objects\n(to reduce tracking metadata and ease interoperability."];

gdfo_api[label="GDFO API\n1 day"];

gdfo_cache[label="GDFO Cache\n1 week"];

gdfo_usage[label="GDFO Usage\n3 days"];

/* dependencies */

gc_analysis -> gc_api_stack;

gdfo_api -> gdfo_cache;

gdfo_api -> gdfo_usage;

xdelta -> xdelta_imp;

q_splitting -> i_splitting;

per_file_graph -> deprecate_versionedfile_api;

anno_regen -> anno_kinds;

anno_cache -> anno_regen;

add_analysis -> add_api_stack;

annotate_analysis -> annotate_api_stack -> anno_cache;

annotate_api_stack -> per_file_graph -> graph_api;

annotate_api_stack -> memory_copies;

annotate_api_stack -> hash_names;

branch_analysis -> branch_api_stack -> repository_stacking;

branch_api_stack -> memory_copies;

bundle_analysis -> bundle_api_stack -> data_collation;

bundle_api_stack -> repository_stacking;

bundle_api_stack -> validators;

bundle_api_stack -> graph_api;

bundle_api_stack -> memory_copies;

bundle_api_stack -> new_container;

bundle_analysis -> hash_names;

cbranch_analysis -> cbranch_api_stack;

commit_analysis -> commit_api_stack -> data_collation;

commit_api_stack -> per_file_graph;

commit_api_stack -> validators;

commit_api_stack -> memory_copies;

commit_api_stack -> hash_names;

diff_analysis -> diff_api_stack;

diff_api_stack -> memory_copies;

diff_path_analysis -> diff_api_stack -> i_splitting;

diff_api_stack -> hash_names;

fetch_analysis -> fetch_api_stack -> data_collation;

fetch_api_stack -> repository_stacking;

fetch_api_stack -> graph_api;

fetch_api_stack -> memory_copies;

fetch_api_stack -> hash_names;

repository_stacking -> graph_api;

hash_names -> i_splitting;

log_analysis -> log_api_stack -> i_splitting;

log_path_analysis -> log_path_api_stack;

log_path_api_stack -> per_file_graph;

merge_analysis -> merge_api_stack -> iter_merge -> i_splitting;

merge_api_stack -> memory_copies;

missing_analysis -> missing_api_stack -> repository_stacking;

new_container -> pack_repository;

pack_repository -> xdelta_imp;

pack_repository -> repo_disk_order;

per_file_graph -> hash_names;

repository_stacking -> pack_repository;

repository_stacking -> new_container;

revert_analysis -> revert_api_stack -> data_collation;

revert_path_analysis -> revert_path_api_stack;

revert_api_stack -> memory_copies;

status_analysis -> status_api_stack;

status_api_stack -> memory_copies;

uncommit_analysis -> uncommit_api_stack -> data_collation;

uncommit_api_stack -> graph_api;

update_analysis -> update_api_stack;

update_api_stack -> memory_copies;

}